Ashley Grevelink

June 16, 2026

Sprint Review & Retrospective

As a Scrum Master for the SNHU Travel project, this is a Sprint Review and Sprint Retrospective. First is the Sprint Review and for this, there will be a description of this Scrum Event for the SNHU Travel Project. This occurs when the time given to the Sprint is completed—in this case two weeks. Looking at the Agile Team Charter, the expected time for the entire SNHU Travel app is five weeks, so it is expected that 2/5 of User Stories got done during this Sprint. However, there was a Backlog Refinement meeting, so it’s possible that no features were yet completed. Taking a look at the User Stories spreadsheet, there were 7 User Stories total and were ranked by priority and size. The highest priority User Story was to build a custom top 5-10 destinations list, so the developer team got to working on this using Card elements from a front-end framework. During the Backlog Refinement, the highest priority User Story had its specifications changed so that it used Card elements on a Carousel element to make a slideshow instead of just a list. This Backlog Refinement was during Module Five.

All the developers were tasked with working on this User Story, so when the requirement shifted, they were still able to get it done before the end of the Sprint. But there were no other User Stories completed during this Sprint because during the pivot, any developers assigned to the second priority User Story were reassigned to the first priority User Story. All the User Stories aside from the top priority one were either small or medium size with the top priority one being the only large sized User Story. This means that it was all hands on deck to get the first priority User Story done and all smaller features are saved for later.

So, this slideshow is the feature that got demoed, and it was important to get at least one feature demoed for the Sprint Review, so this Sprint was considered a success. The Product Owner has the responsibility of accepting the demo for the features that have been accomplished and other stakeholders were invited to the Sprint Review as well so they could see the demo. The C-suite of SNHU Travel were all in attendance. The User Story just barely got done, so even though the Product Owner can and should review completed User Stories before the Sprint Review, the feature just got done for the Sprint Review. The Testers did make sure to test the feature in time, however. Even though the development team was not able to get feedback on the feature from the Product Owner during the Sprint, the Product Owner provided feedback during the Sprint Review. This feature was given the feedback that it seemed to meet the minimum viable product specifications but it could use aesthetic updates but overall it is very encouraging that a Sprint successfully yielded a feature. As the Scrum Master, I kept the meeting moving and facilitated the Developers, Testers, and Product Owner to speak.

Next was the Sprint Retrospective. As the Scrum Master, this is a big topic that has many sub-topics within it, but especially has to do with learnings about the Scrum-Agile process. First, various roles were essential for the success of the feature and I made sure to celebrate the Developers, Testers, and Product Owner. The Developers were able to build the custom 5-10 top destinations slideshow feature as the beginnings of the SNHU Travel app and bring to life the vision of the C-suite. The Testers then tried to break the app however they could to make sure the feature was built in a robust manner and made the Developers and entire team feel secure before the Sprint Review demo. The Product Owner was able to be the liaison to the business executives and ensure the Developers were given User Stories that actually would move the needle to build.

A Scrum-Agile approached helped because the Developers were given more time and fewer meetings and micromanagement because of Scrum. The Developers had to be very focused to complete a User Story on time because they had to build an app from scratch, which included lots of technical boilerplate code and software architecture decisions, which could have easily been delayed. The Testers benefited from increased free time and less micromanagement because they were given very little time to test the one User Story completed. And the Product Owner wanted a success given the beginning of a new project, and was able to relinquish control and give freedom to the rest of the team properly. There was an interruption during the Sprint and the highest priority User Story changed, but Scrum-Agile was able to give more time to the Developers and Testers because there were fewer meetings than in a plan-driven approach. The Product Owner was able to communicate the changes in one Backlog Refinement meeting and then let the team work in a very focused manner, so it’s good this Scrum Event existed so there was no delay—it was already organized.

Some samples of communication between the team are me as the Scrum Master saying “Each Daily Scrum will require the team to stand up for the duration of the meeting, but the meeting is limited to 15 minutes,” and “I will try to keep the conversation on-topic.” These statements were effective because each team member then decided to carefully craft their messages for each Daily Scrum and prepare them beforehand. This led to Developers realizing they were blocked on software architecture, whereas they might not have realized they were blocked without my communication because they might not have been thinking one step ahead.

The organizational tool of the Scrum Board was effective in Developers and Testers learning Scrum-Agile without having to create additional meetings to teach them. There were many questions that the team had, but with a review of the Scrum Board were able to answer. Furthermore, the Developers and Testers were not required to take notes during Sprint Planning and could instead focus on listening to everything and reaching consensus during the meeting instead. Having the Scrum Board meant that during Daily Scrums, no one was behind on learning Scrum-Agile and the Product Owner’s time had not been wasted by employees not listening during a meeting.

One advantage of Scrum-Agile for the SNHU Travel app is that Developers were able to get a feature done during the first two weeks. They learned how to break apart a project so that features could be done and demoed within two weeks. However, one disadvantage is that the Product Owner was highly stressed with the new approach and was used to micromanaging the employees with many more meetings and Slack messages. Then, when there was a changed requirement, the Product Owner was worried a feature wouldn’t get done within the short amount of time that is a Sprint and thought maybe a Sprint isn’t an optimal structure for work. Overall though, due to the success of completing a demoing a feature after two weeks, the Scrum-Agile approach was approved by all roles, given the Agile manifesto principle of “working software” was achieved.